REBMA IMPEX GHANA LIMITED

Operational Management System

Full Project Plan & Architecture

Version 2.0   |   May 2026   |   Sprint 1 COMPLETE

| 8 Departments | 38 Features | 5 Sprints | 18 Weeks |
| --- | --- | --- | --- |
| CEO, Finance, Marketing, Operations, Production, Dispatch, HR | Across all departments | Foundation → Completion | 18 weeks total |

CURRENT STATUS: SPRINT 1 COMPLETE ✓  |  SPRINT 2 STARTING

# 1. Company Overview

| Field | Details |
| --- | --- |
| Company | REBMA IMPEX Ghana Limited |
| Products | Milk powder, flour, margarine — imported and locally distributed |
| Suppliers | Poland and Turkey — international payments in foreign currency |
| Distribution | Local delivery by GPS coordinates across Ghana |
| Staff | 100+ workers across 8 departments — concurrent system users |
| System type | Web application — Next.js 16, hosted on Vercel + Supabase cloud |
| Builder | Developer + AI tools (Claude, Cursor, v0) |
| Dev accounts | Manager: admin@rebma.com ¦ HR Admin: hradmin@rebma.com |

# 2. Sprint Progress

## Sprint 1 — Foundation (Weeks 1–4) — COMPLETE ✓

| # | Feature | Department | Status |
| --- | --- | --- | --- |
| 1 | Auth + role routing | System | ✓ Done |
| 2 | Audit log trigger | System | ✓ Done |
| 3 | HR Registration flow | HR | ✓ Done |
| 4 | User account management | HR | ✓ Done |
| 5 | Employee roster | HR | ✓ Done |
| 6 | Live inventory | Operations | ✓ Done |
| 7 | Stock reservation (atomic) | Operations | ✓ Done |
| 8 | Order entry (offline PWA) | Marketing | ✓ Done |
| 9 | Customer directory | Marketing | ✓ Done |
| 10 | Invoice generator | Finance | ✓ Done |
| 11 | Payment recording | Finance | ✓ Done |
| 12 | Manager approval queue | Management | ✓ Done |
| 13 | CEO import + payment queue | Management | ✓ Done |

## Sprint 2 — Operations (Weeks 5–9) — NEXT

| # | Feature | Department | Status |
| --- | --- | --- | --- |
| 1 | Goods receipt | Operations | Next |
| 2 | Discrepancy report + alert | Operations | Next |
| 3 | Order status tracker | Marketing | Next |
| 4 | Daily reconciliation | Finance | Next |
| 5 | Expense log | Finance | Next |
| 6 | Delivery job board | Dispatch | Next |
| 7 | Multi-stop trips | Dispatch | Next |
| 8 | Driver mobile view | Dispatch | Next |
| 9 | GPS live tracking | Dispatch | Next |
| 10 | Proof of delivery | Dispatch | Next |
| 11 | Unplanned stop alert | Dispatch | Next |
| 12 | Attendance | HR | Next |
| 13 | Leave management | HR | Next |
| 14 | Audit log viewer | Management | Next |

## Sprint 3 — Supply Chain (Weeks 10–13)

| # | Feature | Department | Status |
| --- | --- | --- | --- |
| 1 | Import workflow (CEO only) | Operations/CEO | Pending |
| 2 | Supplier vetting | Operations | Pending |
| 3 | Demand signal | Marketing | Pending |
| 4 | Repack job cards | Production | Pending |
| 5 | Quality check log | Production | Pending |
| 6 | Packaging inventory | Production | Pending |
| 7 | Batch to stock trigger | Production | Pending |
| 8 | FX ledger | CEO/Finance | Pending |

## Sprint 4 — Intelligence (Weeks 14–16)

| # | Feature | Department | Status |
| --- | --- | --- | --- |
| 1 | Executive dashboard | Management | Pending |
| 2 | GRA reports + doc store | Finance | Pending |
| 3 | Import licence alerts | CEO/Operations | Pending |
| 4 | Vehicle + driver log | Dispatch | Pending |
| 5 | Payroll + payslips | HR | Pending |

## Sprint 5 — Completion (Weeks 17–18)

| # | Feature | Department | Status |
| --- | --- | --- | --- |
| 1 | Training + disciplinary log | HR | Pending |
| 2 | GPS ping cleanup job | System | Pending |
| 3 | UAT — all departments | All | Pending |
| 4 | 2-week parallel run | All | Pending |
| 5 | Go-live + cutover | All | Pending |

# 3. Technical Fixes Applied (Sprint 1)

| Fix | Description |
| --- | --- |
| Foreign keys | All FK pointing to profiles table redirected to public.users |
| JWT hook | custom_access_token_hook set up — role/department/status in JWT claims |
| Middleware | Reads from JWT not DB to avoid RLS infinite recursion |
| RLS policy | users_select_policy = USING(true) on public.users |
| RLS disabled | products, stock, stock_ledger have RLS disabled for performance |
| Node memory | --max-old-space-size=8192 added to package.json dev script |
| Webpack | --webpack flag used instead of Turbopack (memory issue fix) |
| Next.js version | Running on Next.js 16.2.4 (upgraded from 14) |
| Auth | All pages use supabase.auth.getUser() not getSession() |

# 4. Roles & Access

| Role | Can Do | Cannot Do | Count |
| --- | --- | --- | --- |
| CEO | Read everything. Approve imports. Authorise international payments. Log FX rates. Override Manager. GPS map. Audit log. | Cannot manage day-to-day approval queue. Cannot change system config. | 1 |
| Manager | Approval queue — credit sales and expenses. Set thresholds. System config. Alerts. GPS map. Approve HR registrations. | Cannot approve imports. Cannot authorise international payments. | 1–3 |
| Supervisor | Below-threshold approvals. Cross-dept read. Operational alerts. GPS map. | Cannot set thresholds. Cannot access salary data. Cannot override Manager. | 2–5 |
| Dept Head | Full access own dept. Read from dependent depts. Approve own staff leave. | No write access to other depts. No salary data (except HR head). | 8 |
| Staff | Own records only. Self-service: attendance, leave, payslip. | No cross-dept access. No financial records. No other staff data. | 90+ |

# 5. Non-Negotiable Build Rules

| # | Rule |
| --- | --- |
| 01 | RLS on every table from day one. Never disable, even during development. |
| 02 | Audit log built before any feature. DB trigger on every table. Immutable. |
| 03 | Stock reservation is a PostgreSQL function. Never handle concurrency in app code. |
| 04 | Stock ledger is append-only. No UPDATE or DELETE on stock_ledger. |
| 05 | Every feature maps to a department. No orphan screens. |
| 06 | Marketing + Dispatch are offline-first. PWA service worker. |
| 07 | Role never comes from the client. Always read from JWT or fresh DB call. |
| 08 | Salary data blocked at RLS level. HR head and CEO only. |
| 09 | GPS tracks only during active delivery. 90-day retention. |
| 10 | Sprint order is fixed. Sprint 1 complete before Sprint 2 starts. |
| 11 | Upgrade Supabase to Pro before go-live. Free tier cannot handle 100+ connections. |
| 12 | Run parallel for 2 weeks before cutover. |
| 13 | No emojis in UI — use proper Lucide icons only. |
| 14 | Always use supabase.auth.getUser() not getSession(). |
| 15 | Use bun for all installs (bun add, not npm install). |

REBMA IMPEX Ghana Limited — Operational Management System Plan

Confidential — Internal use only   |   Last updated: May 2026